Gig Job Placement Services Final Project Report COMP3851B

Computing and Information Systems Work Integrated Learning

| Lecturer： Chung Cheng Pong Bobby Project Sponsor: Lee Han John Course Coordinator: Dr Alexandre Mendes |  | Students: Xiong Jiaxing Li Yiheng Yixun Tian Zihao Wang Shen Jiawei | StudentNumbers: C3512216 C3512125 C3512214 C3512215 C3509118 |
| --- | --- | --- | --- |

Table of Contents

1. INtroduction	3

2. Research Background	4

3. Aims	7

4. Methods and Activities	8

5. Results	10

6. Ethics	12

7. Reference	14

8. Appendix	15

- 1. INtroduction

The gig economy has fundamentally reconfigured the employment landscape in Southeast Asia, shifting the paradigm from long-term tenure to task-based, on-demand engagements. While this shift offers unparalleled flexibility, it simultaneously introduces significant friction in recruitment efficiency and information transparency. The Gig Job Placement Services (Gigo) project was initiated to engineer a technological solution to these inefficiencies.

This Final Report (COMP3851B) documents the technical realization of the Gigo application, marking the transition from the conceptual prototyping phase (Part A) to a fully deployed software artifact. Unlike the initial proposal, which hypothesized a .NET MAUI architecture, this implementation phase necessitated a strategic pivot to a React Native and Supabase stack to meet strict performance and data integrity requirements. The following sections critically analyze the research context, detail the agile methodologies employed, and present the tangible functional outcomes of the system, culminating in an evaluation of the ethical frameworks integrated into the final product.

- 2. Research Background

2.1 Industry Context: The Gig Economy in Southeast Asia

The operational context for the Gigo application is the rapidly expanding gig economy within Southeast Asia's urban centers, specifically Singapore. This sector is characterized by high-frequency, short-duration employment contracts, predominantly in the logistics, retail, and hospitality industries.

According to Deloitte Southeast Asia Insights (2022), the region is experiencing a "workforce revolution," with on-demand labor becoming a structural component of the economy rather than a peripheral anomaly. Statista (2023) corroborates this trajectory, estimating the global market value at USD 355 billion in 2021, with projections exceeding USD 873 billion by 2028. However, the digital infrastructure supporting this growth lags significantly. The current ecosystem relies heavily on fragmented channels—such as informal WhatsApp groups or static classified boards—which lack real-time synchronization. This informational asymmetry results in a "double-blind" inefficiency: employers cannot verify candidate availability instantly, and job seekers face the psychological burden of "application ghosting" (lack of feedback).

2.2 Technical Evolution: The Shift from Design to Implementation A

A defining characteristic of this project's lifecycle was the evidence-based evolution of its technical architecture between the design phase (Part A) and the implementation phase (Part B).

2.3 Frontend Pivot: From .NET MAUI to React Native

Initially, the team proposed .NET MAUI to leverage the C# ecosystem. However, during the preliminary technical feasibility analysis in Week 2 of this semester, we identified significant limitations in MAUI’s hot-reload capabilities and community library support for mobile-specific gestures. Consequently, the decision was made to migrate to React Native (Expo). This decision was underpinned by Meta Platforms Inc.'s (2024) documentation, which highlights React Native's "Bridge" architecture, allowing JavaScript code to render native platform UI components. Furthermore, Nguyen and Lee (2023) conducted a comparative analysis demonstrating that React Native offers superior development velocity for cross-platform teams compared to compiled frameworks like Flutter or MAUI in rapid prototyping scenarios. This pivot enabled the team to implement complex UI interactions—such as the swipe-able job cards—with greater fidelity to the original Figma designs.

2.4 Backend Restructuring: From Firebase to Supabase

Similarly, the backend strategy underwent a critical re-evaluation. The initial proposal utilized Google Firebase (NoSQL). While NoSQL offers schema flexibility, our domain model revealed complex relational dependencies: a Job is owned by an Employer, applied to by multiple Users, and each Application has a distinct status. Modeling these relationships in a document store (NoSQL) would result in data denormalization and potential consistency errors. Therefore, we transitioned to Supabase, an open-source alternative built on PostgreSQL. As documented by the PostgreSQL Global Development Group (2024), relational databases ensure ACID (Atomicity, Consistency, Isolation, Durability) compliance, which is non-negotiable for transactional records like job applications. This shift allowed us to enforce Foreign Key constraints directly at the database level (e.g., deleting a User automatically cascades to delete their Applications), significantly reducing the complexity of our application logic.

2.5 Competitor Analysis and Gap Identification

To position Gigo effectively, we conducted a functional gap analysis against incumbent market solutions:

- Indeed & LinkedIn: These platforms act as the market leaders for white-collar, permanent employment. Their architectures are optimized for semantic search and long-form resume parsing. However, Indeed (2024) acknowledges that its application process remains document-heavy. For a gig worker needing a shift tonight, the requirement to upload a cover letter represents a significant barrier to entry.

- FastJobs: While optimized for the mobile experience, FastJobs functions primarily as a digital classifieds board. It facilitates the discovery of jobs but fails to manage the lifecycle of the application.

- The Gigo Advantage (Closed-Loop Logic): The critical gap identified is the lack of deterministic feedback. Our research indicates that gig workers prioritize speed of confirmation over job prestige. Gigo differentiates itself by implementing a "Closed-Loop Feedback System." Unlike competitors that rely on external email notifications, Gigo’s architecture integrates status tracking (Pending -> Viewed -> Accepted) directly into the user’s session data. This reduces anxiety for the job seeker and administrative overhead for the employer.

- 3. Aims

The primary aim of the project was to engineer a robust, scalable mobile application that reduces transactional friction in the gig economy. The specific technical and functional objectives achieved during COMP3851B are:

- Establishment of Cross-Platform Isomorphism (Achieved):

To ensure universal accessibility, the team aimed to deploy a single codebase functioning seamlessly on both iOS and Android. By leveraging Expo (2024), we successfully abstracted native platform differences, delivering a consistent UI experience across disparate devices7.

- Implementation of Secure, Token-Based Authentication (Achieved):

Moving beyond the insecure mock-ups of Part A, the aim was to implement industry-standard identity management. We successfully integrated Supabase Auth, enabling persistent user sessions via JSON Web Tokens (JWT) and secure password hashing, thereby protecting sensitive user data.

- Development of a Deterministic Filtering Engine (Achieved):

To solve the "discovery problem," we aimed to build a query engine capable of real-time dataset reduction. The system now allows users to filter the jobs dataset by multiple dimensions (Industry, Salary, Location) with $O(n)$ complexity, delivering instant search results.

- Realization of Transactional Integrity in Applications (Achieved):

The core aim was to digitize the job application process reliably. We engineered a relational database transaction that links user_id to job_id in the applications table, ensuring that no duplicate applications can be submitted and that application timestamps are immutable.

- Construction of a Normalized Data Schema (Achieved):

To support future scalability, the team aimed to transition from flat files to a Third Normal Form (3NF) database schema. This was achieved in PostgreSQL, ensuring data redundancy was minimized across the Users, Jobs, and Applications entities.

- 4. Methods and Activities

To manage the complexity of distributed development, the team adopted an Agile (Scrum-based) methodology, adapted for an academic timeline as recommended by Sommerville (2016).

4.1 Modular Architecture and Task Division

We employed a "Separation of Concerns" strategy, decomposing the monolithic application into four discrete, loosely coupled modules. This allowed parallel development streams:

- Module A (Infrastructure): Construction of the React Navigation stack and Authentication logic.

- Module B (Discovery): Implementation of the Job Feed UI and filtering logic.

- Module C (Transactions): Development of the Application submission workflow and state management.

- Module D (Persistence): Design of the PostgreSQL schema and Profile CRUD operations.

4.2 Version Control Methodology

We utilized the Gitflow Workflow, a branching model advocated by Atlassian (2024).

- Feature Branching: Direct commits to the main branch were strictly prohibited. Each module (A-D) operated on dedicated feature branches (e.g., feat/auth-flow).

- Code Review Protocol: A mandatory Pull Request (PR) policy was enforced. Before merging, code was reviewed for logic errors (e.g., improper asynchronous await calls) and environment configuration consistency (e.g., .env file synchronization).

4.3 Implementation Tools

- Development: Visual Studio Code with ES7+ React snippets was used for rapid component generation.

- Testing: Expo Go served as the continuous testing environment, allowing immediate validation of layout responsiveness on physical devices (iPhone and Android) during development sprints.

- 5. Results

This section critically analyzes the functional outcomes of the development phase, demonstrating the transition from static Figma wireframes to a dynamic, data-driven application.

5.1 Authentication and Session Architecture

The secure entry point of the application was successfully implemented using Supabase Auth.

- Functional Outcome: Figure 1 illustrates the production Login interface. Unlike the prototype, the live system handles asynchronous network states (loading spinners) and error propagation (e.g., "User not found").

- Technical Analysis: Upon authentication, the system generates a persistent session token stored in the device's AsyncStorage. This ensures that the user remains logged in even after the app is killed, significantly improving UX compared to the Part A prototype.

5.2 The Discovery Engine (Job List & Filtering)

The core value proposition—efficient search—was realized through a dynamic filtering component.

- Functional Outcome: Figure 2 displays the Job Feed. The integration of React Native's FlatList component allows for the performant rendering of large datasets. The "Filter Modal" allows users to inject SQL WHERE clauses dynamically into the Supabase query (e.g., SELECT * FROM jobs WHERE industry = 'Retail').

- Critical Analysis: The use of server-side filtering (via Supabase API) rather than client-side filtering ensures that the application remains performant even as the database grows to thousands of records, adhering to scalability best practices.

5.3 Transactional Workflow (Applications)

The "Closed-Loop" logic was successfully codified into the application workflow.

- Functional Outcome: Figure 3 demonstrates the "Apply Now" transaction. When triggered, the system performs an atomic insert into the applications table. The UI instantly reflects this state change, disabling the button and changing the label to "Applied".

- Data Integrity: The implementation includes a backend constraint (UNIQUE(user_id, job_id)) which prevents race conditions or double-clicks from creating duplicate applications—a robust error-prevention mechanism absent in the initial design.

5.4 Data Persistence (Profile Management)

- Functional Outcome: Figure 4 shows the Profile Management screen. This module demonstrates full CRUD (Create, Read, Update, Delete) capabilities. Changes made to the "Skills" section are immediately synchronized with the remote PostgreSQL database.

5.5 Limitations and Future Work

Despite the successful deployment, critical analysis reveals limitations:

- Offline Capability: The current architecture relies on a constant internet connection. Future iterations should implement SQLite for local caching to allow job browsing in offline modes.

- Push Notifications: While internal status updates work, external Push Notifications (via Apple APNs/Firebase FCM) were not implemented due to the restrictions of the Expo Go sandbox environment.

- 6. Ethics

6.1 Data Privacy and Consent

The transition to a live data environment necessitated the strict application of ethical computing frameworks.

6.1 Data Privacy and Security (RLS)

In alignment with the Australian Privacy Principles (OAIC, 2023), the team implemented a "Privacy by Design" architecture.

- Row Level Security (RLS): We utilized Supabase's RLS policies to enforce data isolation at the database kernel level. For instance, the policy auth.uid() = user_id was applied to the profiles table, mathematically guaranteeing that an API request can only modify the data belonging to the authenticated user. This prevents Horizontal Privilege Escalation attacks.

- Data Minimization: The application only requests essential data (Email, Name) and strictly avoids collecting superfluous metadata (e.g., precise geolocation history), reducing the risk surface in the event of a breach.

6.2 Algorithmic Fairness and Transparency

To address concerns regarding algorithmic bias raised by Binns (2020), Gigo deliberately avoids opaque "AI-matching" boxes in this iteration.

- Deterministic Sorting: Job listings are presented in strict reverse-chronological order. This ensures that small businesses have equal visibility to large corporations, preventing the "pay-to-win" bias seen in commercial platforms like Indeed.

- Transparency: Users are provided with full visibility into why a job is shown (e.g., "Based on your filter: Retail"), fostering trust and agency.

- 7. Reference

- Atlassian. (2024) Gitflow Workflow: A successful Git branching model. Available at: https://www.atlassian.com/git/tutorials/comparing-workflows/gitflow-workflow (Accessed: 10 November 2025).

- Binns, R. (2020) ‘Fairness in machine learning: Lessons from political philosophy’, Proceedings of the ACM Conference on Fairness, Accountability, and Transparency (FAT), pp. 149–159.

- Deloitte Southeast Asia Insights. (2022) The future of work in Southeast Asia, August. Available at: https://www2.deloitte.com (Accessed: 24 July 2025).

- Expo. (2024) Expo Documentation: Make any app. Run it everywhere. Available at: https://docs.expo.dev/ (Accessed: 15 November 2025).

- GSMA Intelligence. (2023) Mobile economy: Asia Pacific 2023, February. Available at: https://www.gsma.com (Accessed: 24 July 2025).

- Indeed. (2024) Find jobs and employees. Available at: https://www.indeed.com.sg (Accessed: 24 July 2025).

- Jobin, A., Ienca, M. and Vayena, E. (2019) ‘The global landscape of AI ethics guidelines’, Nature Machine Intelligence, 1(9), pp. 389–399.

- McKinsey & Company. (2021) Connecting talent with opportunity in the digital age, June. McKinsey Global Institute. Available at: https://www.mckinsey.com (Accessed: 24 July 2025).

- Meta Platforms Inc. (2024) React Native: Learn once, write anywhere. Available at: https://reactnative.dev/docs/getting-started (Accessed: 15 November 2025).

- Ministry of Manpower Singapore. (2023) Labour Force in Singapore 2023. Available at: https://stats.mom.gov.sg (Accessed: 20 November 2025).

- Nguyen, T. and Lee, J. (2023) ‘Cross-platform mobile development: Comparison between Flutter and React Native’, Journal of Computing Technologies, 14(2), pp. 87–95.

- Nielsen, J. (1994) Usability engineering. San Francisco, CA: Morgan Kaufmann.

- Office of the Australian Information Commissioner. (2023) Australian Privacy Principles. Available at: https://www.oaic.gov.au/privacy/australian-privacy-principles (Accessed: 24 July 2025).

- Pan, M., Zhou, D. and Li, L. (2022) ‘AI-based recommendation system for job matching: A review’, Proceedings of the International Conference on Information Management and Technology (ICIMTech), pp. 102–107.

- PostgreSQL Global Development Group. (2024) PostgreSQL: The World's Most Advanced Open Source Relational Database. Available at: https://www.postgresql.org/ (Accessed: 18 November 2025).

- Sommerville, I. (2016) Software Engineering. 10th edn. Pearson.

- Statista Research Department. (2023) Gig economy market size worldwide 2021–2028. Available at: https://www.statista.com (Accessed: 24 July 2025).

- Supabase Inc. (2024) Supabase Documentation: The Open Source Firebase Alternative. Available at: https://supabase.com/docs (Accessed: 18 November 2025).

- United Nations. (2024) Sustainable Development Goal 8: Decent work and economic growth. Available at: https://sdgs.un.org/goals/goal8 (Accessed: 24 July 2025).

- World Wide Web Consortium. (2018) Web Content Accessibility Guidelines (WCAG) 2.1, June. Available at: https://www.w3.org/TR/WCAG21/ (Accessed: 24 July 2025).

- 8. Appendix

Appendix A:Gannt Chart：

Appendix B: User Interface Mockups of Gigo App

The following figures present the UI mockups developed in Figma, covering all major user journeys and functionalities within the Gigo application. These designs include onboarding, job search and application, profile management, chatbot communication, and system navigation. Selected figures were also referenced in Section 5.1 Results.

To explore the full set of UI mockups, please visit our Figma design workspace here:

https://www.figma.com/design/ahZ8OGMbRUqQCuqfHS3soj/Gigo?node-id=0-1&t=UtdLaCXmLAc4eD0R-1

Figure A-0: Gigo App – UI Design and User Flow Overview

Figure A-1: Welcome – Landing Page

Figure A-2: Authentication – Login Page

Figure A-3: Authentication – Sign Up Page

Figure A-4: Job Discovery – Home Feed Page

Figure A-5: Job Search – Search with Filters

Figure A-6: Job Filters – Category and Tags

Figure A-7: Job Details – Position Description & Apply Button

Figure A-8: Job Application – Resume Upload & Submission

Appendix D: Meeting minutes

| Course Code: | COMP3851 Part A&B T2 & T3 2025 | Trimester: | Trimester 3 |
| --- | --- | --- | --- |
| Industry Supervisor’s Name: | LEE Han John | Signature & Date: | John Lee 22nd September 2025 (First Fortnight Meeting) |
| Project Title: | Gig Job Placement Services | Project Group Size: | 5 students: 1. Zihao Wang (Project manager) 2. Jiawei Shen (Deputy project manager) 3. Yixun Tian (Backend) 4. Yiheng Li (Documentation) 5. Jiaxing Xiong (Full stack) |

| Date | Brief Summary of Meeting | Number of Students Attended |
| --- | --- | --- |
| 22nd September 2025 11:30am (First Fortnight Meeting) | MEETING NOTES - Reviewed and discussed team roles and task allocations for the development of the gig job placement mobile app. - Presented the development timeline and technical stack to supervisor John Lee. - Supervisor John Lee emphasized the importance of team collaboration and provided feedback on incorporating more detailed development plans. - Discussed the technical stack (React Native + Supabase) and its implementation. - Planned weekly development milestones and deliverables. Current Issues to Discuss - Finalizing task allocations based on team strengths and availability. - Addressing John Lee’s feedback on enhancing collaboration and detailing development plans. - Ensuring the technical stack aligns with project requirements (e.g., real-time updates, user privacy). Future Issues to Discuss - Refining real-time job vacancy updates and AI matching algorithms. - Planning user testing for cross-platform compatibility (iOS/Android). - Validating the monetization model with AdMob integration. Notes 1.Task Assignments: Confirmed roles as per the task allocation table. - Zihao Wang: Develop app screens for Authentication and Profile and incorporate privacy-focused UI/UX elements. - Jiawei Shen: Develop app screens for Search and Jobs, and lead market analysis and competitor research. - Yixun Tian: Handle Supabase schema, triggers, and real-time logic. - Yiheng Li: Consolidate all documentation, including reports, meeting minutes, and PPT. - Jiaxing Xiong: Contribute across the stack by developing application and advertisement interfaces, implementing backend services, and stepping in wherever additional support is needed. 2.Supervisor’s Feedback: - Strengthen communication among team members to ensure smooth progress. - Provide more detailed weekly milestones to make workload distribution clearer. - Provide more detailed weekl milestones to make workload distribution clearer. - Emphasized maintaining detailed technical logs to track development progress. 3. Next Steps: - Start developing app pages according to Figma designs. （Zihao Wang, Jiawei Shen） - Begin integrating UI elements into functional app screens. （Zihao Wang, Jiawei Shen） - Update the Gantt chart with current progress and responsibilities. (Yiheng Li). - Continue backend development and real-time logic integration (Yixun Tian). - Conduct ongoing documentation updates including meeting notes and progress reports (Yiheng Li). - Support full-stack development where needed (Jiaxing Xiong). | Attendees (and time of arrival) present from 11:30 am through 12:40 noon: 1. Zihao Wang (Project manager) 2. Jiawei Shen (Deputy Project manager) 3. Yixun Tian (Backend) 4. Yiheng Li (Documentation) Note: Jiaxing Xiong (Full stack) was absent due to a fever. During the meeting, the team informed John Lee on his behalf, and he was granted leave. After recovering, he sent an email to the supervisor to confirm. |

| Course Code: | COMP3851 Part A&B T2 & T3 2025 | Trimester: | Trimester 3 |
| --- | --- | --- | --- |
| Industry Supervisor’s Name: | LEE Han John | Signature & Date: | John Lee 13th October 2025 (Second Fortnight Meeting) |
| Project Title: | Gig Job Placement Services | Project Group Size: | 5 students: 1. Zihao Wang (Project manager) 2. Jiawei Shen (Deputy project manager) 3. Yixun Tian (Backend) 4. Yiheng Li (Documentation) 5. Jiaxing Xiong (Full stack) |

| Date | Brief Summary of Meeting | Number of Students Attended |
| --- | --- | --- |
| 13th October 2025 11:30am (Second Fortnight Meeting) | MEETING NOTES - Discussed the feasibility of converting Figma design pages to code (Figma to Code) and obtained approval from the sponsor (teacher) to proceed with this new development plan. - Explored career development topics, including CV/resume preparation advice from the teacher. - Analyzed the gig job market in Singapore and compared it with markets in the USA, China, and other Southeast Asian countries to inform project positioning. Current Issues to Discuss - Figma to Code tool selection: Finalize and configure Figma plugins supporting React Native that export clean, reusable component code (e.g., Locofy or Builder.io) for smooth transition to the SDLC implementation phase. - SDLC testing plan refinement: Develop detailed testing plans, including unit and integration tests for core functions (e.g., user authentication, job search/matching), to verify the accuracy and functionality of automated code. - Backend interface preparation: Yixun Tian to accelerate completion of Supabase backend interfaces (API endpoints) to ensure data models align with Figma UI structure for frontend integration. Future Issues to Discuss - SDLC deployment preparation: Plan app packaging, signing, and release processes for App Store/Google Play, considering CI/CD pipelines for the maintenance phase. - Code quality control: Establish a code review checklist for automated generated code to ensure readability and performance standards. - User feedback loop design: Incorporate mechanisms for user feedback collection to support iterative improvements in the SDLC maintenance phase. Notes 1. SDLC - Design and Implementation Phase Major Decisions： Confirmed roles as per the task allocation table. - Figma to Code feasibility justification: The team successfully argued the feasibility of using automated tools to convert Figma designs to code, aiming to efficiently import SDLC design outputs into the implementation phase and significantly shorten UI development time. - Sponsor approval and guidance: The teacher (sponsor) formally approved this technical route but emphasized that project success depends on developers' manual review of auto-generated code and addition of business logic to ensure robustness and maintainability. 2. Career Development and Market Insights: - CV/Resume consultation: The team sought advice from the teacher on CV writing. Key guidance focused on transforming project responsibilities into quantifiable achievements (e.g., "improved efficiency by X% using new technology"), with emphasis on ATS optimization and job-specific customization. - Gig job market comparison: The meeting discussed Singapore's gig market (ranked 8th globally as a top work destination in Asia, attracting talent in marketing, media, digital, data science, and AI due to high safety, salaries, and stability) versus the USA (higher salaries and opportunities but differences in lifestyle, health insurance, and culture), China/East Asia (poorer work-life balance compared to Southeast Asia), and other Southeast Asian countries (optimistic hiring outlook from economic integration, political stability, and FDI from the US/China). This provided valuable market intelligence for the "Gig Job Placement Services" project positioning. 3. SDLC Phase Focus Tasks and Responsibility Allocation: - Zihao Wang & Jiawei Shen (Project Manager/Deputy Manager): Responsible for initial Figma to Code conversion of core UI screens (e.g., Profile/Search) and leading functional integration of interfaces. - Jiaxing Xiong (Full Stack/Code Quality): Focus on SDLC implementation phase code optimization and business logic injection. Primary duties include reviewing and debugging auto-generated code to meet team Clean Code standards, and manually coding complex interactions and state management. - Yixun Tian (Backend): Ensure all necessary Supabase APIs (data retrieval, storage, authentication) are ready and initially tested before frontend UI integration. - Yiheng Li (Documentation/Planning): Immediately update the project plan (Gantt Chart) to include Figma to Code research, selection, implementation, and code review as key tasks and milestones in the SDLC implementation phase. Career preparation: All team members to update key achievement descriptions in personal CVs/resumes based on the teacher's advice before the next meeting. 3. Next Steps: - Technical implementation: (Zihao Wang, Jiawei Shen, Jiaxing Xiong) Complete Figma to Code tool configuration and integration within this week, starting code generation and manual optimization for the first core app interface. - Backend support: (Yixun Tian) Complete API interfaces for at least two key functions and provide testing documentation. - Documentation update: (Yiheng Li) Submit updated project plan detailing weekly task breakdowns for the SDLC implementation phase. - Career preparation: All team members to update key achievement descriptions in personal CVs/resumes based on the teacher's advice before the next meeting. | Attendees (and time of arrival) present from 11:30 am through 12:55 noon: 1. Zihao Wang (Project manager) 2. Jiawei Shen (Deputy Project manager) 3. Yixun Tian (Backend) 4. Yiheng Li (Documentation) 5. Jiaxing Xiong (Full stack) Note: All team members attended the meeting and reached consensus on implementing the new technology route. |

| Course Code: | COMP3851 Part A&B T2 & T3 2025 | Trimester: | Trimester 3 |
| --- | --- | --- | --- |
| Industry Supervisor’s Name: | LEE Han John | Signature & Date: | John Lee 5th November 2025 (Third Fortnight Meeting) |
| Project Title: | Gig Job Placement Services | Project Group Size: | 5 students: 1. Zihao Wang (Project manager) 2. Jiawei Shen (Deputy project manager) 3. Yixun Tian (Backend) 4. Yiheng Li (Documentation) 5. Jiaxing Xiong (Full stack) |

| Date | Brief Summary of Meeting | Number of Students Attended |
| --- | --- | --- |
| 5th November 2025 10:45am (Third Fortnight Meeting) | MEETING NOTES - The supervisor John Lee discussed reminded the team to label each fortnightly record with the correct meeting date and sequence. - The supervisor John Lee explained that the WIL course, coordinated by Korea and Australia, aims to build students’ professional readiness. - The team reported the current app development progress - The supervisor John Lee discussed how AI reshapes industries and urged students to learn to use AI tools effectively. - The team will present all implemented pages and code to John Lee in the next meeting for review. Current Issues to Discuss - Ensuring each fortnightly meeting record includes the correct date and sequence label. - Maintaining documentation updates aligned with ongoing development progress. - Reviewing code quality and UI alignment between designed and implemented pages. - Reflecting on AI applications potentially relevant to the project’s job-matching logic. Future Issues to Discuss - Demonstrating all completed app pages and code to John Lee in the next meeting. - Exploring AI-based matching or automation features if time allows. - Preparing initial user testing plans for app usability. - Continuing to ensure project outcomes meet WIL course expectations. Notes - Development Progress: - The team is currently focusing on overall system planning and preliminary interface layout design. - Backend structure and database logic are still under refinement and review. - Documentation is being updated regularly to reflect meetings and project direction. - Supervisor’s Feedback: - Maintain a consistent and clearly dated meeting record format. - Focus on presenting the main framework and logic flow rather than complete functionalities. - Continue to reflect on how AI trends might connect to the project theme. 3. Next Steps: - Complete basic layout and backend framework setup. - Prepare a minimal working prototype for demonstration in the next meeting. - Keep documentation and progress tracking updated weekly. | Attendees (and time of arrival) present from 10:45 am through 12:05 noon: 1. Zihao Wang (Project manager) 2. Jiawei Shen (Deputy Project manager) 3. Yixun Tian (Backend) 4. Yiheng Li (Documentation) 5.Jiaxing Xiong (Full Stack) Note: All team members attended the meeting and actively participated in the discussion. Supervisor John Lee shared insights on AI’s role in shaping global industries and guided the team on improving documentation and professional reflection practices. The team collectively acknowledged the importance of adapting AI concepts into future project enhancements. |

Appendix E: GitHub